Singapore Institute of Technology

Information and Communications Technology Cluster

AAI4001 Capstone Project

Capstone Project Details (Form B)

# General Capstone Project Information

Project Information:

(Project Title): AI Red Teaming Tool Based on OWASP GenAI LLM Top 10 2026 & OWASP AI Testing

(Organization): Land Transport Authority (LTA)

(Initiation):

☒ Project initiated by industry

☐ Project initiated by student

(Multi-disciplinary):

☐ Project is multi-disciplinary (e.g. ICT and ENG)

☒ Project is single-disciplinary (e.g. ICT only)

Candidate Particulars:

(Name of Candidate): Chua Shan Yang, Daniel

(Matriculation Number): 2400855

(Programme): Bachelor of Science with Honours in Applied Artificial Intelligence

(Project Period): 31/8/2026    to    9/4/2027

Main Academic Supervisor Details:

(Name): Pulakesh Upadhyaya

(Email Address): pulakesh.upadhyaya@singaporetech.edu.sg

(Contact Number): The academic supervisor’s contact number

(Designation): Assistant Professor

Industry Supervisor Details:

(Name): Ian Teo

(Email Address): Ian_JH_TEO@lta.gov.sg

(Contact Number): 97437704

(Designation): Senior Cybersecurity Engineer

(Department / Division): Cyber Architecture and Development (CYAD) Division

# Capstone Project Details

Project Overview:

(Please use a separate sheet if necessary)

This capstone project involves the research, design, and development of an open-source AI Red Teaming tool for assessing Large Language Model (LLM) and Generative AI applications against the OWASP GenAI LLM Top 10 (2026) risk categories.

The tool will orchestrate existing open-source security testing frameworks (e.g. Garak, PyRIT, Giskard, Inspect AI) alongside custom-built Python attack modules to execute security test cases, capture evidence, identify vulnerabilities, and generate reproducible, pentest-style reports.

The project addresses a capability gap within the Cyber Architecture & Development (CYAD) division: the ability to systematically red-team internally deployed GenAI applications without relying on paid commercial tooling.

Project Objectives:

(Please use a separate sheet if necessary)

The candidate is expected to:

1. Research and document all ten OWASP GenAI LLM Top 10 (2026) vulnerability categories and their applicable testing methodologies.
2. Evaluate existing open-source AI red-teaming tools (Promptfoo, PyRIT, Garak, Giskard, Inspect AI) and recommend a technical foundation for the project.
3. Design and implement a modular tool architecture orchestrating open-source frameworks and custom attack modules.
4. Develop automated and semi-automated test modules covering all ten OWASP LLM Top 10 categories.
5. Build a finding-validation and evidence-capture engine that minimises false positives.
6. Generate professional, OWASP-mapped, reproducible pentest-style reports.
7. Benchmark the completed tool against existing frameworks and manual red-teaming for accuracy and coverage.

Industry Relevancy:

(Please use a separate sheet if necessary)

As organisations increasingly deploy LLM-powered applications for internal and public-facing use, the ability to systematically assess these systems against known AI-specific vulnerabilities is a growing operational necessity.

This project directly supports the Cyber Architecture & Development (CYAD) division's mandate to proactively secure AI systems, reducing reliance on costly commercial AI red-teaming products and building in-house capability aligned to an internationally recognised standard (OWASP GenAI LLM Top 10 2026).

Project Scope:

(Please use a separate sheet if necessary)

The project covers research, architecture design, and development of an AI red-teaming tool addressing all ten OWASP GenAI LLM Top 10 (2026) categories, tested against a deliberately vulnerable sandbox AI application.
Categories requiring primarily manual review (e.g. Supply Chain) will be addressed through documentation and process-review guidance rather than automated attack modules.

The project is limited to open-source and free technologies. Testing of production LTA systems is a stretch goal beyond the core deliverables, contingent on time and explicit authorisation, and is not a core requirement of the capstone.

Project Outputs and Deliverables

(Please use a separate sheet if necessary)

1. AI Red Team Tool v1.0 (source code)
2. OWASP LLM 2026 Test Library
3. Attack/Payload Library
4. Installation Guide
5. User Guide
6. Developer Documentation
7. Architecture Document
8. Benchmark & Accuracy Report
9. Final Internship/Capstone Report
10. Final Demonstration and Presentation Deck

# Knowledge and Training Requirements

Applicable Knowledge from the Degree Programme

(Please use a separate sheet if necessary)

Foundational knowledge from the Applied Artificial Intelligence programme, including machine learning and neural network fundamentals, Python programming, software engineering practices, and coursework covering cybersecurity, data structures, and system design.

Additional Knowledge, Skillsets, or Certifications Required

(Please use a separate sheet if necessary)

Practical knowledge of LLM/GenAI system architecture (prompts, RAG, embeddings, agentic tool-calling), AI-specific security concepts (OWASP GenAI LLM Top 10 2026, MITRE ATLAS), and familiarity with open-source AI red-teaming frameworks (e.g. Garak, PyRIT, Promptfoo, Giskard, Inspect AI).

No formal certification is a prerequisite, though prior exposure to application security testing would be beneficial.

Training Required and Provided

(Please use a separate sheet if necessary)

An initial orientation to the organisation's AI application landscape and internal security testing policies and authorisation procedures will be required.
Any organisation-specific tooling, source-code access, and lab/sandbox environment setup will be provided by the Cyber Architecture & Development (CYAD) division as needed.

# Project Timeline

(Please use a separate sheet if necessary; a Gantt chart may be included as annex)

The project follows an approximately 32-week plan across eight phases:

Phase 1 (Weeks 1-4): Foundation & Research — AI Security Fundamentals Report; OWASP LLM Top 10 2026 Testing Matrix.

Phase 2 (Weeks 5-8): Open-Source Tool Evaluation — Tool Comparison Report; Tool Evaluation Report & Demonstration.

Phase 3 (Weeks 9-10): Tool Architecture Design — System Design Document.

Phase 4 (Weeks 11-16): Minimum Viable Product — Core Framework v0.1; LLM01 Attack Module; LLM02/LLM08 Modules.

Phase 5 (Weeks 17-24): Advanced Testing — RAG Security, Output Handling, Agentic Testing, remaining OWASP coverage.

Phase 6 (Weeks 25-28): Detection, Evidence & Reporting — Finding Validation Engine; Pentest Report Generator.

Phase 7 (Weeks 29-30): Validation — Benchmark & Accuracy Report.

Phase 8 (Weeks 31-32): Finalisation — Tool Hardening; Final Presentation & Handover.

# Supervisor Remarks

(Additional details relevant to the project; please use a separate sheet if necessary)

### Industry Supervisor Remarks

Please provide any other details that are relevant to the project, e.g., references or research papers, description on the complexity of the project, expected learning opportunities, etc.

### Academic Supervisor Remarks

Please provide any other details that are relevant to the project, e.g., references or research papers, description on the complexity of the project, expected learning opportunities, etc.

- Declaration of Conformity

### Declaration by Industry Supervisor

I hereby acknowledge that I have engaged and discussed with the Candidate on the Capstone Project details above, and we are in agreement on the contents provided in the sections above.

| Signature |  |
| --- | --- |
| Name of Industry Supervisor: Ian Teo Designation: Senior Cybersecurity Engineer Department: Cyber Architecture and Development (CYAD) Division Contact No: 97437704 Email: Ian_JH_TEO@lta.gov.sg Date: Click or tap to enter a date |  |

### Declaration by Candidate

I hereby acknowledge that I have engaged and discussed with my Industry Supervisor on the Capstone Project details above, and we are in agreement on the contents provided in the sections above.

| Signature |  |
| --- | --- |
| Name of Candidate: Chua Shan Yang, Daniel Contact No: 82236728 Email: danielchua.sy@gmail.com / 2400855@sit.singaporetech.edu.sg / Daniel_CHUA_from.TP@lta.gov.sg Date: Click or tap to enter a date |  |

### Declaration by Academic Supervisor

I hereby acknowledge that I have read and understood the Capstone Project details above.  I believe that the proposed project is appropriate to fulfil the requirements for the AAI4001 Capstone Project module.

| Signature |  |
| --- | --- |
| Name of Academic Supervisor: Pulakesh Upadhyaya Contact No: The academic supervisor’s contact number Email: pulakesh.upadhyaya@singaporetech.edu.sg Date: Click or tap to enter a date |  |

END OF FORM B